DeliveryBoost Feature Ticket List

Version 1.0 ¦ June 7, 2026 ¦ Yashas K Gangatkar

# 1. Ticket Overview

This document contains the complete feature ticket list for DeliveryBoost, organized by release phase and priority. Each ticket includes a unique identifier, descriptive title, user story reference, acceptance criteria, estimated complexity, and target phase. Tickets are prioritized using the P0 (critical/launch-blocking), P1 (important/should-have), and P2 (nice-to-have/future) classification system.

# 2. Phase 1: MVP Tickets

| ID | Title | Story | Priority | Size | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| DB-101 | NotificationListenerService Setup | US-01 | P0 | L | Service starts on boot; receives notifications after user grants permission; survives app kill |
| DB-102 | Uber Eats Notification Parser | US-01 | P0 | L | Parses value, pickup, dropoff, distance from BigTextStyle |
| DB-103 | DoorDash Notification Parser | US-01 | P0 | L | Parses value, pickup, dropoff, distance from DoorDash format |
| DB-104 | Unified Notification Feed UI | US-01,02 | P0 | M | Scrollable feed shows orders from all connected platforms; new orders animate in; < 1s latency |
| DB-105 | Accept/Decline Order Actions | US-02 | P0 | M | Accept opens platform app; Decline dismisses from feed; state persists in local DB |
| DB-106 | Sound Alert System | US-02 | P0 | S | Custom notification sound plays on new order; respects silent mode |
| DB-107 | Firebase Auth Integration | - | P0 | M | Email/Google sign-in; token management; session persistence |
| DB-108 | User Onboarding Flow | - | P0 | M | 3-step wizard: sign up, grant notification permission, connect first platform |
| DB-109 | Stripe Payment Integration | - | P0 | L | 7-day trial; monthly subscription; cancel anytime; webhook handling |
| DB-110 | Platform Connection Management | US-08 | P0 | M | Toggle connections; free tier limited to 2; premium unlimited |
| DB-111 | Order Countdown Timer | US-02 | P1 | M | Visual countdown bar; red urgent state at 10s; expired orders to history |
| DB-112 | Notification Filter by Platform | US-01 | P1 | S | Toggle pills to show/hide platforms; filter state persists |

# 3. Phase 2: Growth Tickets

| ID | Title | Story | Priority | Size | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| DB-201 | Instacart Notification Parser | US-01 | P0 | L | Parses batch offers including item count, earnings, and distance |
| DB-202 | Grubhub Notification Parser | US-01 | P0 | L | Parses order offers with value, restaurant, and delivery distance |
| DB-203 | Amazon Flex Notification Parser | US-01 | P0 | L | Parses delivery block offers with duration, earnings, and pickup location |
| DB-204 | Smart Order Ranking Engine | US-03 | P0 | XL | ML model scores orders 0-100 based on value/mile, time, location |
| DB-205 | Auto-Accept Rules Engine | US-04 | P0 | L | Configurable min value, max distance, platform filters; auto-accepts within 2s |
| DB-206 | Voice Alerts (TTS) | US-05 | P1 | M | Reads platform name, value, distance aloud; works in background |
| DB-207 | Earnings Dashboard | US-07 | P1 | L | Weekly stacked bar chart by platform; today stats; platform breakdown |
| DB-208 | Pause/Resume Feed Control | US-01 | P1 | S | Toggle pauses new order intake; resumes with pending orders displayed |
| DB-209 | Vibration Alert Patterns | - | P2 | M | Custom vibration per platform; long for high-value; short for standard |

# 4. Phase 3: Scale Tickets

| ID | Title | Story | Priority | Size | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| DB-301 | iOS Version with CallKit | US-01 | P0 | XL | iOS app intercepts VoIP pushes; displays in unified feed; background processing |
| DB-302 | Ride-Safe Mode (GPS Speed) | US-06 | P1 | L | Suppresses notifications above 10mph; auto-resumes when stopped |
| DB-303 | Advanced Analytics Dashboard | - | P2 | L | Best hours heatmap; earnings by zone; tip prediction; monthly comparisons |
| DB-304 | Community Hotspots | - | P2 | XL | Shared hotspot map; driver reports; real-time demand indicators |
| DB-305 | Referral Rewards Program | - | P2 | M | Unique referral link; 1-month Premium credit per referral; tracking dashboard |
| DB-306 | Apple Watch Companion | US-05 | P2 | L | Haptic order alerts on wrist; accept/decline from watch; earnings complications |

# 5. Complexity and Effort Guide

| Code | Complexity | Estimated Effort | Typical Scope |
| --- | --- | --- | --- |
| S | Small | 1-2 days | UI tweaks, simple toggles, text changes, minor bug fixes |
| M | Medium | 3-5 days | Single component, API integration, settings features, standard CRUD |
| L | Large | 1-2 weeks | Platform parsers, payment integration, rules engine, dashboard with charts |
| XL | Extra Large | 2-4 weeks | ML model training, iOS port, community features, cross-platform real-time sync |

# 6. Sprint Allocation Suggestion

For the MVP phase, we recommend organizing the 12 tickets across four 2-week sprints. Sprint 1 focuses on core infrastructure: DB-107 (Firebase Auth), DB-101 (NotificationListenerService), and DB-108 (Onboarding Flow). Sprint 2 tackles the notification parsing and feed: DB-102 (Uber Eats Parser), DB-103 (DoorDash Parser), DB-104 (Unified Feed UI), and DB-106 (Sound Alerts). Sprint 3 delivers the interactive features: DB-105 (Accept/Decline), DB-111 (Countdown Timer), and DB-112 (Platform Filters). Sprint 4 completes the business layer: DB-109 (Stripe Integration), DB-110 (Platform Connection Management), and a buffer for bug fixes and polish.